# TEST PLAN DOCUMENT

Project Name: Cloth Shopping Web Application – Manual Testing

Prepared By: Kunal Gaikar

### 1. Test Plan ID

TP_ClothApp_01

### 2. Project Overview

This project involves manually testing an Online Cloth Shopping Application. The purpose of testing is to validate the end-to-end functionality of the application to ensure that all features are functioning correctly and users have a smooth experience while registering, browsing, and purchasing clothing items.

### 3. Objective

- To verify that all modules of the Cloth Shopping Application perform as expected.

- To ensure smooth user registration and login.

- To identify and report bugs during manual testing to ensure product quality.

- To confirm all form validations, error messages, and UI components work correctly.

- To ensure the complete shopping process, including checkout and payment, works smoothly.

### 4. Scope

In Scope:

- User Account: Registration, Login, and Account Deletion/Re-registration.

- Product Browsing: Filtering, sorting, and viewing product details.

- Purchasing Flow: Add to Cart, Checkout, and Payment process.

- Support: Contact Us form functionality and file upload.

- Validations: Payment page validations (blank fields, invalid cards).

Out of Scope:

- Back-end: API and Database testing.

- Performance: Load and Stress testing.

- Mobile App: Dedicated mobile

### 5. Modules to be Tested

- Sign Up & Login Page

- Product Page

- Cart Page

- Checkout Page

- Contact Us Page

- Account Delete Page

### 6. Test Environment

- Devices: Windows Laptop

- Browsers: Google Chrome

- Operating Systems: Windows 10

- Tools: Microsoft Excel, Microsoft Word

### 7. Test Data

- User data for registration and address.

- Valid and invalid emails and passwords.

- Sample dummy card details for payment.

- Product names for search and filters.

### 8. Test Approach

Manual testing will be performed using Functional, UI, Usability, and System testing techniques. Each module will be tested with valid and invalid inputs to ensure expected results.

### 9. Test Deliverables

- Test Plan

- Requirements

- RTM Document

- Test Data

- Test Cases

- Defect Report

- Test Summary Report

### 10. Entry Criteria

- Application build is ready for testing.

- Testing environments are ready.

### 11. Exit Criteria

- All test cases have been executed successfully.

- Test Summary Report has been completed.

### 12. Roles and Responsibilities

Tester: Kunal Gaikar

- Write manual test cases in Excel.

- Execute test cases for registration, login, product page, and cart.

- Log defects with details and screenshots.

- Prepare final Test Summary Report.

### 13. Tools Used

- Microsoft Excel: For writing manual test cases, maintaining test execution status, and tracking bugs.

- Google Chrome: For manually testing the web application across different scenarios.

- Microsoft Word: For preparing and documenting the Test Plan and Test Summary Report.

### 14. Test Schedule

- Testing Duration: 1 Week.